## Slide 1: Product Management Agile Method
Nandagopal Govindan

## Slide 2
Agile framework
Sprint phases
Agile team structure
Product Release plan
Estimation
Sprint planning
Progress tracking
Challenges in Agile
Case study
Ref: “Agile for Dummies” by Mark Clayton
Agenda

## Slide 3
Traditional software development methods such as Waterfall model have a major drawback – late detection of defects
Agile breaks the development into short-duration iterations, enabling early detection of errors
Benefits
  Improved quality due to quicker feedback
  Focus on business value by implementing features of greater value first
  Transparency of progress
Introduction

## Slide 4
Individuals & interactions over process & tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
Agile manifesto (Agile values)

## Slide 5
Source: “Agile for Dummies” by Mark Clayton
Agile framework

## Slide 6
Sprint phases: Planning, Execution, Review & Retrospective

## Slide 7
Agile team

## Slide 8
Product owner:
  Expert in customer business need
  Prioritizes requirements
  Does acceptance
Scrum master / Agile coach
  Expert in Agile process
  Communicate with stakeholders
  Clears roadblocks
Development team
  Multi-skilled – set up environment, automate builds, continuous integration, refactoring
Agile team: Roles and responsibilities

## Slide 9
Did you have any other roles?
Experience sharing…

## Slide 10
Steps:
Identify stakeholders.
Establish product requirements and add them to the roadmap.
Prioritize requirements based on values, risks, and dependencies.
Estimate the development effort at a high level
Determine high-level time frames for releasing groups of functionality to the customer
Product Roadmap

## Slide 11
Home loan application
Requirements, User stories, Release plan

## Slide 12
Product features, Priority, Estimation, Release plan
Source: https://www.scrum-institute.org/Release_Planning.php

## Slide 13
Estimation Poker
Affinity based estimating
Estimation techniques

## Slide 14
Steps:
Provide a deck of estimation poker cards.
The team agrees on one user story that would be a 5.
The product owner reads a high-priority user story
Each player selects a card representing the effort involved
If the players have different story points: discuss assumptions, re-evaluate. If members differ, breakdown the story
Estimation poker
Poker cards
Numbers represent relative effort of user stories

## Slide 15
A typical deck has cards has Fibonacci sequence 1, 2, 3, 5, 8, 13
The reason for using the Fibonacci sequence instead of simply doubling each subsequent value is because estimating a task as exactly double the effort as another task is misleadingly precise
Very high numbers are not used in the deck, since it is difficult to accurately estimate a large effort
If the effort can not be estimated, the user story is broken down
Estimation Poker

## Slide 16
Example of Poker estimation
Source: https://www.scrum-institute.org/Release_Planning.php

## Slide 17
Hotel Room Reservation Mobile app
Business travellers on the move, find it hard to make hotel reservation since they need to open their laptop and make reservations. It would be really convenient if a user friendly mobile app is made available by the hotel.
The UI of this mobile app should be extremely easy to use. It should support functions to Check availability of room, know the price of rooms, make a booking, etc. After their stay, the app should allow the user to provide their feedback.
Exercise

## Slide 18
User stories
  Room booking
  Feedback
  Messages from hotel
  Look at booking history
  Check loyalty points
  Cancel booking
  Request for information
  Register
  Login
  Logout
Exercise

## Slide 19
Prioritize user stories
Room booking
Feedback
View messages from hotel
Look at booking history
Check loyalty points
Cancel booking
Request for information
Register
Login
Logout
Exercise

## Slide 20
Prioritized user stories
Register
Login
Logout
Room booking
Cancel booking
Look at booking history
View messages from hotel
Feedback
Check loyalty points
Request for information
Exercise

## Slide 21
Create a release plan (Group user stories into releases)
Release 1
  Register
  Login
  Logout
  Room booking
  Cancel booking
Release 2
  Look at booking history
  Messages from hotel
Release 3
  Feedback
  Check loyalty points
  Request for information
Exercise

## Slide 22
Estimate the following user stories:
Register
Login
Logout
Room booking
Cancel booking
Exercise

## Slide 23
Estimation

## Slide 24
Did you use this method?
If not, what method did you use?
T-Shirt sizing: Small, Medium, Large, Extra large is another way of categorizing the stories. Each size has an effort associated with it.
Experience sharing…

## Slide 25
Used when user stories are many, say 500+
When you have a large number of user stories, many of them are probably similar and would require a similar amount of effort
You quickly categorize your user stories and then apply estimates to these categories of stories
Affinity estimation

## Slide 26
Set a goal for the Sprint
Select User stories to be developed in the Sprint
Identify the tasks for each user story – design, develop, code analysis, security hole check, test
Estimate effort for each task
Assign a person responsible for each task
Sprint planning

## Slide 27
Sprint planning
Sprint goal: Demonstrate the ability of a mobile banking customer to log in and view account balances and pending and prior transactions.

## Slide 28
Sprint 1 plan for Hotel room reservation mobile app

## Slide 29
Daily scrum meeting
  What was completed yesterday
  What challenges were faced
  What is the plan for the day
  Once a week, a big picture view of the product, its goals, etc.
Sprint execution

## Slide 30
Burndown chart
JIRA provides this insight

## Slide 31
How did you track progress in your project?
Experience sharing…

## Slide 32
Feedback cycles

## Slide 33
Velocity
Source: https://www.altexsoft.com/blog/business/25-scrum-process-best-practices-that-set-your-agile-workflow-for-efficiency/
# of story points completed per Sprint

## Slide 34
Lack of skilled product owners from business side
It is difficult to quote fixed price and time due to changing requirements, dependency on client in each sprint
Architectural changes and rework due to new requirements
Challenges

## Slide 35
Case study: Pharma company Inventory management

## Slide 36
5 sprints, 100 days (about 4 months). However, results used after the first month
Results

## Slide 37
What benefit did you get from Agile method?
What challenges did you face?
How did the customer / end user feel?
Experience sharing…

## Slide 38
Appendix

## Slide 39
Scrum framework
https://www.altexsoft.com/whitepapers/agile-project-management-best-practices-and-methodologies/

## Slide 40
Home loan application
Requirements, User stories, Release plan

## Slide 41
Source: https://in.pinterest.com/pin/127086020711755414/?lp=true

## Slide 42
Roadmap to value

## Slide 43
Product vision

## Slide 44
For Progressive Bank customers
who want access to banking capability while on the go,
the MyProgressive
is a mobile application
that allows secure, on-demand banking, 24 hours a day.
Unlike online banking from your home or office computer,
our product allows users immediate access,
which supports our strategy to provide quick, convenient banking services, anytime, anywhere.
Product vision: Example

## Slide 45
Agile projects are small 3-9 members
Scaled Agile projects have multiple Agile teams.
Coordinating different Agile teams requires additional techniques
Difference between Agile and Scaled Agile

## Slide 46
Visual progress tracking (Kanban)

## Slide 47
Visual progress tracking (Kanban)
Image source: medium.com/@sashabondareva